PROJECT PROPOSAL

BLOCK 1D-2024-2025

Title of the Project

Name of the Group

Group 15

Names of the Student

Dekker, Lucan den (251285), Gádor, Gergely (250713), Kambarov, Timur (250596), Qusaily, Qusai Al (236866)

Date

12/05/2026

- Introduction

In this section, provide a concise yet comprehensive overview of the project. Begin by clearly stating the purpose and objectives of the project, emphasizing why the chosen problem is important for your stakeholders and who these stakeholders are. Discuss the relevance of the project within the broader context of financial data and machine learning applications in the industry.

Additionally, explain why applying machine learning techniques to this problem is not only interesting but also essential for creating a meaningful impact. Highlight how machine learning could provide valuable insights, predictions, or optimizations, offer a competitive advantage or solve a significant pain point.

- Problem Statement

Predicting short-term stock price movements is one of the most challenging problems in quantitative finance. The prediction and forecasting of asset prices and returns remains one of the most challenging problems for quantitative finance and practitioners alike, and the massive increase in data generated in recent years presents an opportunity to leverage machine learning algorithms (Ndikum, 2020). For investors and portfolio managers, even a small improvement in forecast accuracy can translate directly into better decision-making, reduced risk, and improved returns.

This project focuses on Microsoft Corporation (MSFT), one of the most actively traded stocks on the Nasdaq-100. The core problem is: given historical price data and relevant external signals, can we reliably forecast the next-day closing price of MSFT? Beyond the model itself, the solution must be accessible to end users through a functional application. A standalone forecast model has limited value without an interface that allows users to interpret and act on its predictions.

Solving this problem has clear business value. Machine learning algorithms use past data to create short-term forecasts of stock price movements, and models such as Random Forest and neural networks have shown strong accuracy across evaluation metrics including RMSE and MAPE  (Albert Wong, 2023). Accurate next-day price predictions can support trading strategies, help risk managers set better stop-loss levels, and give financial analysts a data-driven basis for their recommendations.

The goals of this project are:

- Develop a machine learning model that forecasts the next-day closing price of MSFT

- Incorporate both historical price features and external sentiment signals to improve accuracy

- Evaluate model performance using appropriate financial forecasting metrics

- Build a user-facing application that presents predictions, visualisations, and insights in an accessible way

- Present predictions through an interactive dashboard accessible to both technical and non-technical users

- Data Description

This section should outline the datasets you plan to use for the project. Begin by describing the data sources—include relevant details such as where the data is coming from, how it’s structured, and its key attributes or features. Discuss any potential data quality issues (e.g., missing values, outliers) and how these will be handled in the pre-processing phase..

- Methodology

In this section, describe the approach your team will take to solve the problem using machine learning techniques. Break it down into clearly defined steps:

- Data Collection & Pre-processing: Explain how you will gather and clean the data, handle missing values, and address any inconsistencies or biases.

- Model Selection & Training: Identify the machine learning models (e.g., regression, classification, neural networks) you plan to use and justify why these models are well-suited for your problem. Explain how you will split the data for training and validation.

- Evaluation Metrics: Discuss how you will assess the model's performance. Which evaluation metrics (e.g., accuracy, precision, recall, F1 score) will be used to validate your results?

- Deployment: Outline how you will deploy the final model into a production environment. Will it be embedded into an existing system, or will you develop a new application?

- Project Timeline

| Week | Phase | Key tasks | Deliverables | Deadline |
| --- | --- | --- | --- | --- |
| Week 4 | Application architecture + final proposal | ML modelling (Task 10), app architecture (Task 13), production ready code (Task 11), group proposal (Task 6) | Group proposal document, model notebook | Tuesday: final proposal presentation |
| Week 5 | Data engineering | Data pipeline (Task 9), database setup (Task 8), model iteration (Task 10), dashboard start (Task 13) | Pipeline scripts, database scripts, processed dataset | Friday: retrospective |
| Week 6 | Containerisation + design report | Docker (Task 13), design report (Task 7), legal compliance (Task 4.2) | Docker files, design report, legal report | Friday: design report |
| Week 7 | Integration + testing | Unit tests + 80% coverage (Task 12), dashboard integration (Task 13), model finetuning (Task 10), README (Task 12) | Tested application, coverage report, README | Friday: retrospective |
| Week 8 | Finalise + present | Final presentation (Task 14), peer feedback (Task 3), finalise all deliverables | Live demo, presentation media | Thursday: final presentation. Friday: all deliverables |

Team contributions:

| Task | Responsible |
| --- | --- |
| Task 4.2 - Legal compliance report | Gádor, Gergely |
| Task 6 - Group project proposal | All members |
| Task 7 - Application design document | Dekker, Lucan den |
| Task 8 - Database management | Qusaily, Qusai Al |
| Task 9 - Data processing pipelines | Kambarov, Timur |
| Task 10 - ML model development | All members |
| Task 11 - Modular maintainable code | All members |
| Task 12 - Unit testing + documentation | All members |
| Task 13 - Application development | Dekker, Lucan den |
| Task 14 - Final presentation | All members |

# Reference

Albert Wong, S. W.-W. (2023). Short-Term Stock Price Forecasting using exogenous variables and Machine Learning Algorithms. Retrieved from Trading and Market Microstructure: https://arxiv.org/abs/2309.00618

Ndikum, P. (2020). Machine Learning Algorithms for Financial Asset Price Forecasting. Retrieved from arxiv: https://arxiv.org/abs/2004.01504

In this section, include all the references or sources you consulted during the development of your proposal. These can include academic papers, datasets, articles, websites, and any other materials that contributed to your understanding of the problem or guided your methodology.

Please ensure that all references are cited and formatted according to the APA style. You can find detailed guidance on how to format your references in the APA style. You can find all information about citing APA, including citing generative AI, on this page https://buas.libguides.com/c.php?g=178504&p=1173145 from the BUas library.