## Slide 1: Day to day stock price predictor
MACHINE LEARNING · QUANTITATIVE FINANCE
A next-day directional prediction tool powered by exogenous market signals and explainable AI.
Group Project Proposal · Binary Classification · Interactive Dashboard

## Slide 2
00
AGENDA
Contents
01 Introduction
What we are building & why it matters
02 Problem Statement
The challenge and our project goals
03 Data Description
Sources, quality & pre-processing
04 Methodology
Collection, model, evaluation, deployment
05 Project Timeline
Weekly phases from week 4 to 8
06 Team Contributions
Task ownership across the team

## Slide 3
SECTION 02
Problem Statement
Short-term price forecasting is one of the hardest problems in quantitative finance yet even small accuracy gains translate directly into better decisions, lower risk, and stronger returns.
Project goals
Develop an ML model that forecasts the next-day direction of MSFT
Combine historical price features with external market signals to improve accuracy
Evaluate performance with appropriate financial forecasting metrics
Present predictions through an interactive dashboard for technical and non-technical users
02

## Slide 4
05
SECTION 05
Project Timeline
Week | Phase | Key tasks | Deliverable | Deadline
4 | Architecture & proposal | ML modelling, app architecture, proposal | Proposal, model notebook | Tue — proposal
5 | Data engineering | Data pipeline, DB setup, dashboard start | Pipeline, DB scripts, dataset | Fri — retro
6 | Containerisation | Docker, design report, legal compliance | Docker files, design + legal report | Fri — design report
7 | Integration & testing | Unit tests (80%), dashboard, fine-tuning | Tested app, coverage, README | Fri — retro
8 | Finalise & present | Final presentation, peer feedback | Live demo, all deliverables | Thu — final pres.

## Slide 5
06
SECTION 06
Team Contributions
Lucan den Dekker
APP DESIGN & DEVELOPMENT
• Application design document • Application development
Qusai Al Qusaily
DATABASE LEAD
• Database management
Timur Kambarov
DATA ENGINEERING
• Data processing pipelines
Gádor & Gergely
COMPLIANCE
• Legal compliance report
SHARED BY ALL MEMBERS
Project proposal • ML model development • Modular code • Unit testing & documentation • Final presentation